Helpful links:

Conspiracy Marker Extraction Codabench URL:	https://www.codabench.org/competitions/10751/
Conspiracy Marker Detection Codabench URL:	https://www.codabench.org/competitions/10749/

Starter Pack: https://github.com/hide-ous/semeval26_task10_starter_pack

Github: https://github.com/ZCKaufman/NLP_2025_Final

Schedule:

| Week | Dates | Tasks/Milestones |
| --- | --- | --- |
| 0 | Nov 3-7 | Planning, task division, look at starter pack |
| 1 | Nov 10-14 | Review Amanda’s code, verify data is clean/processed |
| 2 | Nov 17-21 | Model development, finetuning |
| 3 | Nov 24-28 | Complete subtask 1, draft conference paper |
| 4 | Dec 1-5 | Complete subtask 2, add info to conference paper |
| 5 | Dec 8-10 | Complete conference paper |